PROJECT PLANNING

LEASE MANAGEMENT

| DATE | 1.11.2025 |
| --- | --- |
| TEAM ID | NM2025TMID04338 |
| PROJECT NAME | LEASE MANAGEMENT |
| MAXIMUM MARKS | 5 MARKS |

### PROJECT PLANNING THEMPLATE:

The Lease Management System aims to automate and simplify the management of rental property leases. It helps store tenant information, track rent payments, send reminders, and manage lease renewals. The project focuses on improving efficiency, reducing manual errors, and ensuring better data organization for property managers and owners.

### PROJECT OBJECTIVES

- To develop a user-friendly system for managing lease agreements.

- To store and retrieve tenant and property details efficiently.

- To generate alerts for rent payment and lease renewal dates.

- To improve accuracy and reduce paperwork.

- To ensure secure handling of lease data.

### SCOPE OF THE PROJECT

Included:

- Tenant information management

- Rent payment tracking

- Lease renewal reminders

- Report generation

Excluded:

- Property sales management

- Third-party payment gateway integration

### PROJECT DELIVERABLES

- A fully functional lease management application.

- Secure tenant and property database.

- Admin dashboard for lease and rent monitoring.

PROJECT TIMELINE:

| PHASE | ACTIVITY | DURATION |
| --- | --- | --- |
| RequirementAnalysis. | Identify user needs and system requirements | 1 week |
| System Design | Design user interface and database structure | 2 weeks |
| Development | Build the application using selected tools | 4 weeks |
| Testing | Perform functionality and security testing | 2 weeks |
| Maintenance | Ongoing support and updates | Continuous |

RESOURCES REQUIRED:

| RESOURCE TYPE | DETAILS |
| --- | --- |
| Human Resources | Project Manager, Developer, Tester |
| Software Requirements | MySQL, PHP/Java, HTML, CSS, XAMPP |
| Hardware Requirements | Desktop computers, server, storage devices |
| Other Resources | Internet connection, backup storage |

RISK MANAGEMENT:

| RISK | IMPACT | SOLUTION/MITIGATION |
| --- | --- | --- |
| Data loss | High | Regular data backups |
| Schedule delay | Medium | Set milestone reviews |
| Security breach | High | Apply authentication and encryption |
| User resistance | Low | Provide user training |

### BUDGET ESTIMATION

- Software and tools: ₹10,000

- Hardware and infrastructure: ₹20,000

- Labor cost: ₹30,000

- Total Estimated Cost: ₹60,000

MONITORING AND CONTROL

The project progress will be monitored through weekly review meetings and milestone tracking. Tasks will be tracked using a project management tool to ensure timely delivery.

### EXPECTED OUTCOME

A secure, efficient, and automated Lease Management System that simplifies the process of handling lease data, rent collection, and renewal tracking for property owners and tenants.